# FusionOS Project Coverage & Completion Audit

Code-verified, no assumptions, no doc-trust - conducted 2026-07-14

Prepared as CTO / Enterprise Program Manager review for founders, CTOs, PMs, and investors.

# 0. Verification Methodology - read this before anything else

This audit was produced by five parallel research passes, each reading the actual source files (backend .cs, frontend .tsx/.ts, EF configurations, CI workflows, Docker/infra files) rather than trusting README.md or docs/blueprint prose. Every claim below is either:

- Verified by static code reading - the file, class, or endpoint genuinely exists and was read directly.

- Verified by direct evidence of absence - an exhaustive grep/glob found nothing, and that absence is reported as a finding, not an assumption.

- Not Verified - anything that would require a successful compile, an applied database migration, or a live running instance to confirm. No .NET compiler with working NuGet access has ever been available in this project’s working environment, so "does this actually run" is Not Verified for literally 100% of the backend.

The single most important fact this audit found, which caps every other number in this report:

Zero Entity Framework Core migrations exist anywhere in this repository, for any of the 15 module folders. No schema has ever been created against a real database. This means no feature in this project - no matter how complete its C# code looks - can be honestly marked "Production Ready" today.

# 1. Executive Summary

Current Project Stage:

Advanced prototype / pre-alpha. Six of fifteen backend modules (Core, Inventory, Warehouse, Procurement, Sales, Finance) have genuine CQRS business logic with real domain rules, validation, and permission enforcement. Nine module folders are empty architectural scaffolds (a DbContext and a health-check endpoint only). Two planned areas (Mobile, SAP Migration) do not exist as folders at all. Nothing in the project has ever been compiled or run against a real database.

Current Completion %: ~21% (simple average across all 33 audited module rows - see the Module Completion Report). This is a source-code-presence estimate, not a measured/verified figure.

Remaining Work %: ~79% by the same measure, concentrated in: all of Phase F (Manufacturing/BOM/MRP/CRM/HRMS/Quality/Maintenance/AI/Marketplace/Integration Hub/Mobile/SAP Migration, 12 areas), Settings, Reports, Dashboard, a real Workflow engine, real Notification delivery, Finance depth (AP/bank-rec/multi-currency/budgeting), Inventory costing, and closing the testing gap.

Major Risks:

- No migration has ever been generated or applied - the project cannot be proven to run at all until this happens.

- Zero test coverage on the ~60 handlers added in the most recent development session.

- Sales can be invoiced/dispatched beyond what was actually ordered - a real, live business-logic gap, not a hypothetical one.

- AR balance never decreases (no payment recording) - unusable for real accounting today.

Top Priorities:

- 1. Generate and apply real EF Core migrations on a real machine - nothing else matters until this is done.

- 2. Fix the exception-handler status-code mapping bug (500 instead of 409/404).

- 3. Add tests for the ~60 untested handlers from the latest session.

- 4. Build the missing frontend Update/Edit forms for the 7 entities that already have a working backend Update command.

- 5. Close the Sales over-invoice/over-dispatch gap.

Estimated Time to MVP (6 core modules real, migrated, tested, running): 3-4 weeks, mostly gated by Phase G (a real machine) and Phase K (tests).

Estimated Time to Enterprise Release (Settings, Reports, real Workflow engine, real Notifications, Finance depth, WMS depth, costing): 4-6 months, several items blocked on business decisions (costing method, tax jurisdiction, notification provider).

Estimated Time to SAP-Level Feature Coverage (adds Manufacturing/MRP/CRM/HRMS/Quality/Maintenance/AI/Mobile/SAP-migration tooling at real depth): 18-30+ months of sustained multi-team effort - this is a different order of magnitude of work than the rest of this report and should be treated as a multi-year program, not a sprint backlog item.

# 2. Visual Dashboard

Bars are proportional to the Completion % column in the Module Completion Report (Section 4). Not a measure of production readiness - see Section 0.

Core Platform                              ████████░░ 75%

Authentication                             ███████░░░ 70%

RBAC                                       ███████░░░ 65%

Companies                                  ██████░░░░ 55%

Products                                   ██████░░░░ 55%

Inventory                                  ██████░░░░ 55%

Warehouse                                  █████░░░░░ 50%

Procurement                                █████░░░░░ 50%

Sales                                      █████░░░░░ 50%

Finance                                    ████░░░░░░ 40%

Audit Logs                                 █████░░░░░ 45%

Search                                     ██░░░░░░░░ 15%

Users                                      ████░░░░░░ 35%

Branches                                   █░░░░░░░░░ 5%

Departments                                █░░░░░░░░░ 5%

Manufacturing                              ░░░░░░░░░░ 2%

CRM / HRMS / Quality / Maintenance         ░░░░░░░░░░ 2%

AI / Marketplace / Integration Hub         ░░░░░░░░░░ 2%

Settings / Reports / Dashboard / Workflow / Analytics ░░░░░░░░░░ 0%

Mobile / SAP Migration                     ░░░░░░░░░░ 0%

Overall Project                            ██░░░░░░░░ 21%

# 3. Repository Analysis Scope

Read and analyzed: Backend (15 module folders x 4 layers each: Domain/Application/Infrastructure/Api), Frontend (React 19/TypeScript, 6 real module folders), Database (EF Core configurations across every module - no migrations found), APIs (every controller in every module), Tests (backend: 8 test projects/29 files; frontend: 4 unit test files + 1 Playwright spec), Documentation (README.md, all of docs/blueprint/, docs/REMEDIATION_ROADMAP.md, docs/DISASTER_RECOVERY.md), Configuration (appsettings*.json across environments), Infrastructure (docker-compose.yml, both Dockerfiles, .github/workflows/*), AI (zero code found anywhere), Mobile (no folder exists), Integrations (domain events, Kafka consumers, Integration Hub scaffold).

# 4. Module Completion Report

| Module | Planned | Completed | Partial | Missing | Completion % | Prod Ready |
| --- | --- | --- | --- | --- | --- | --- |
| Core Platform (multi-tenancy, DI, RFC7807, rate limiting, CORS, observability) | 10 | 0 | 8 | 2 | 75% | No |
| Authentication | 8 | 0 | 6 | 2 | 70% | No |
| RBAC | 7 | 0 | 6 | 1 | 65% | No |
| Companies | 6 | 0 | 4 | 2 | 55% | No |
| Branches | 5 | 0 | 1 | 4 | 5% | No |
| Users | 5 | 0 | 2 | 3 | 35% | No |
| Departments | 5 | 0 | 1 | 4 | 5% | No |
| Products | 6 | 0 | 4 | 2 | 55% | No |
| Inventory (Stock Ledger) | 6 | 0 | 3 | 3 | 55% | No |
| Warehouse (Warehouses/Zones/Goods Receipt) | 8 | 0 | 5 | 3 | 50% | No |
| Procurement (Suppliers/Purchase Orders) | 8 | 0 | 5 | 3 | 50% | No |
| Sales (Customers/Orders/Invoices/Dispatch) | 10 | 0 | 6 | 4 | 50% | No |
| Finance (CoA/Journal/AR) | 10 | 0 | 4 | 6 | 40% | No |
| Manufacturing | 8 | 0 | 0 | 8 | 2% | No |
| BOM | 5 | 0 | 0 | 5 | 0% | No |
| MRP | 5 | 0 | 0 | 5 | 0% | No |
| CRM | 8 | 0 | 0 | 8 | 2% | No |
| HRMS | 8 | 0 | 0 | 8 | 2% | No |
| Quality | 6 | 0 | 0 | 6 | 2% | No |
| Maintenance | 6 | 0 | 0 | 6 | 2% | No |
| Reports | 6 | 0 | 0 | 6 | 0% | No |
| Dashboard | 4 | 0 | 0 | 4 | 0% | No |
| Workflow Engine | 5 | 0 | 0 | 5 | 0% | No |
| Notifications | 5 | 0 | 1 | 4 | 3% | No |
| AI | 6 | 0 | 0 | 6 | 2% | No |
| Marketplace | 6 | 0 | 0 | 6 | 2% | No |
| Integration Hub | 6 | 0 | 0 | 6 | 2% | No |
| Mobile Apps | 4 | 0 | 0 | 4 | 0% | No |
| SAP Migration | 4 | 0 | 0 | 4 | 0% | No |
| Settings | 5 | 0 | 0 | 5 | 0% | No |
| Search | 5 | 0 | 1 | 4 | 15% | No |
| Audit Logs | 5 | 0 | 3 | 2 | 45% | No |
| Analytics | 5 | 0 | 0 | 5 | 0% | No |

# 5. Feature Checklist by Module

Full itemized checklists are given for the modules with real code. Modules confirmed at or near 0% (Manufacturing, BOM, MRP, CRM, HRMS, Quality, Maintenance, AI, Marketplace, Integration Hub, Mobile Apps, SAP Migration, Settings, Reports, Dashboard, Workflow Engine, Analytics) are summarized once at the end of this section rather than repeated 16 times with identical "nothing exists" content.

## Core Platform

Completed Features

- Tenant isolation via TenantIsolationBehavior + AuthorizationBehavior (global MediatR pipeline)

- RFC 7807 problem-details error envelope

- Rate limiting (per-IP + tight Auth-endpoint limits, confirmed in appsettings.json + Program.cs)

- CORS allow-list (empty in prod template, localhost only in dev)

- OpenTelemetry traces+metrics genuinely wired (AddOtlpExporter/AddPrometheusExporter, not just referenced)

- Serilog + Grafana Loki sink wired

- Secrets fail-fast (throws if JWT signing key / connection string unset outside Development)

Partial Features

- Observability: pipeline wired but OTel Collector terminates at a debug exporter, no real trace backend

Missing Features

- No migrations to actually create the schema this all depends on

Blocked Features

- None

Future Features

- Settings module to make CORS/rate-limit values configurable per tenant instead of appsettings-only

## Authentication

Completed Features

- Login (JWT issuance) + refresh-token rotation, tested (AuthEndpointTests.cs)

- Register (with the new stop-auto-Owner fix: first user of a brand-new company becomes Owner, everyone else becomes a zero-permission Member)

- Public /register frontend page, linked from /login

Partial Features

- No dedicated test for the new stop-auto-Owner branch logic itself (only the pre-existing login/401 paths are tested)

Missing Features

- Password reset / forgot-password flow

- Multi-factor authentication

- CAPTCHA/bot-throttling on Login/Register beyond generic rate limiting

Blocked Features

- None

Future Features

- SSO/OIDC federation

## RBAC

Completed Features

- Create role, list roles, get/set role permissions, list company users, assign user-to-role - full API + /core/roles frontend page

- PermissionCatalog is the single source of truth and is seeded/granted correctly to a fresh Owner role

- AuthorizationBehavior enforces every IRequirePermission-tagged command/query, confirmed as a real global gate, not decorative

Partial Features

- None

Missing Features

- Any test coverage at all for the RBAC administration slice (Roles/Permissions/Users) - confirmed zero

Blocked Features

- None

Future Features

- Role cloning / bulk permission templates

- Permission groups / bundles in the UI

## Companies / Branches / Departments / Users

Completed Features

- Company: Create/List/GetById/Update/Deactivate all real on the backend, permission-gated

- Company: Create/List/Deactivate wired in the frontend

Partial Features

- Company GetById/Update: backend-complete but zero frontend caller - functionally unreachable from the UI today

- Users: list + assign-role exists via RBAC admin; no self-service profile editing

Missing Features

- Branches: EF entity + configuration exist; zero repository, application layer, controller, or frontend

- Departments: same as Branches - entity-only

- Any test for the new Company GetById/Update/Deactivate slice

Blocked Features

- None

Future Features

- Branch- and department-level reporting once the above is built

## Products / Inventory

Completed Features

- Product: Create/List, permission-gated, tested

- Product: GetById/Update/Deactivate backend-complete

- Product: Deactivate wired in the frontend

- Stock ledger: adjust/get-on-hand/list, tested, consumed correctly by Goods Receipt and Dispatch events

Partial Features

- Product Update/GetById: no frontend caller

- Search: Product is one of only 5 of 19 list endpoints with real ILIKE search

Missing Features

- Inventory costing (FIFO/weighted-average/standard) - the stock ledger has a raw per-transaction UnitCost snapshot only, no valuation method

- Batch/lot tracking, serial-number tracking, multi-UOM conversion

- Any test for the new Product GetById/Update/Deactivate slice

Blocked Features

- Costing method - needs a business decision (FIFO / weighted-average / standard)

Future Features

- Alternative BOM / raw-material-to-multiple-SKU support (needs Manufacturing first)

## Warehouse (Warehouses/Zones/Goods Receipt)

Completed Features

- Warehouse & Zone: Create/List, permission-gated, tested

- Warehouse & Zone: GetById/Update/Deactivate backend-complete (including a new IZoneRepository.GetByIdAsync that did not exist before)

- Warehouse & Zone: Deactivate wired in the frontend

- Goods Receipt: real per-line validation, and its GoodsReceiptLineReceived event has genuine, idempotent consumers in both Inventory and Procurement - the best cross-module wiring in the whole project

Partial Features

- Warehouse & Zone Update/GetById: no frontend caller

Missing Features

- Any WMS depth: picking, packing, putaway, bin-level locations, cycle counting - confirmed zero code

- Any test file at all for Goods Receipt

- Idempotency key on CreateGoodsReceiptCommand

Blocked Features

- None

Future Features

- Multi-echelon distribution planning

## Procurement (Suppliers/Purchase Orders)

Completed Features

- Supplier: Create/List/GetById/Update/Deactivate, permission-gated, Create tested

- Supplier: Create + Deactivate wired in the frontend

- Purchase Order: Create/Approve/List, tested, with a genuine maker-checker fix this session (creator cannot approve their own PO)

Partial Features

- Supplier Update/GetById: no frontend caller

- PO self-approval rejection currently surfaces as HTTP 500 instead of 409 due to the exception-handler mapping gap

Missing Features

- RFQ workflow, supplier scorecards, contract management, three-way match

- Idempotency key on CreatePurchaseOrderCommand

- Any test for the new Supplier GetById/Update/Deactivate slice

Blocked Features

- None

Future Features

- Multi-level approval matrix (beyond the current single maker-checker check)

## Sales (Customers/Orders/Invoices/Dispatch)

Completed Features

- Customer: Create/List/GetById/Update/Deactivate, permission-gated, Create tested

- Customer: Create + Deactivate wired in the frontend

- Sales Order: Create/Confirm, tested

- Invoice: Create/Issue - InvoiceIssued is genuinely consumed by Finance’s AR ledger

- Dispatch: Create - DispatchLineDispatched is genuinely consumed by Inventory

- New InvoiceLine/DispatchLine decimal-precision fix (numeric(19,4)), matching the rest of the codebase’s convention

Partial Features

- Customer Update/GetById: no frontend caller

Missing Features

- Cross-aggregate quantity validation - Invoice and Dispatch handlers fetch the Sales Order only to check it exists, never compare line quantities to what was ordered or already fulfilled

- Sales returns/credit notes, pricing/discount engine, quotations, commissions, backorder handling

- Any test for the new Customer GetById/Update/Deactivate slice

Blocked Features

- None

Future Features

- Multi-currency Sales

## Finance (Chart of Accounts/Journal Entries/AR)

Completed Features

- Account: Create/List/GetById/Update/Deactivate, permission-gated, Create tested

- Account: Create + Deactivate wired in the frontend

- Journal Entry: Create/Post with real double-entry balance enforcement, tested

Partial Features

- Account Update/GetById: no frontend caller

- AR ledger exists and is fed correctly by InvoiceIssued, but is charge-only

Missing Features

- Accounts Payable (does not exist at all)

- Bank reconciliation, multi-currency, budgeting, fixed assets, cost centers

- AR payment/receipt recording - the balance can only ever increase, never reflects an actual payment

- A frontend page for the AR balance/ledger - does not exist

- GST/VAT tax engine

- Any test for the new Account GetById/Update/Deactivate slice

Blocked Features

- Tax jurisdiction - needs a business decision

Future Features

- Financial statement generation (P&L, balance sheet)

## Audit Logs

Completed Features

- Write side: every IAuditableCommand is captured (EntityType/EntityId/Action/CompanyId/ActorId)

- Read side: paginated, tenant-scoped ListAuditLogEntriesQuery + AuditLogController + /core/audit-log frontend page

Partial Features

- None

Missing Features

- Real before/after diff capture - ChangesJson is hardcoded null, so the audit log records that something changed but never what changed

- Any test for the audit-log read side

Blocked Features

- None

Future Features

- Diffing engine that serializes actual field-level changes

## Search

Completed Features

- Server-side ILIKE search on exactly 5 of 19 list endpoints (Account, Customer, Supplier, Warehouse, Product)

Partial Features

- EntityCombobox frontend component only does client-side filtering - its own code comments admit server-side search is not wired up

Missing Features

- Search on Roles, Users, Audit Log, Companies, Permissions, and every other list endpoint

- Any unified/cross-entity search

Blocked Features

- None

Future Features

- A dedicated Search module with a real index (e.g. Postgres full-text or an external search engine)

## Modules confirmed at or near 0% (summarized once)

Manufacturing, BOM, MRP, CRM, HRMS, Quality, Maintenance, AI, Marketplace, and Integration Hub each exist as a module folder containing only: one ModuleMarker.cs placeholder, one *Module.cs DI-registration file for an empty DbContext, and one *HealthController.cs returning a hardcoded {"status": "scaffolded"} response. Zero domain entities, zero commands/handlers, zero real endpoints, zero frontend code, zero tests - confirmed by exhaustive grep, not assumed from folder names. Settings, Reports, Dashboard, Workflow Engine, and Analytics have no module folder or code of any kind - not even a scaffold. Mobile Apps and SAP Migration have no folder in the repository at all; the only trace of either is a single blueprint documentation file for SAP Migration. Notifications sits just above zero: a dormant Notification domain entity and EF mapping exist, but with no command/handler, no controller, and no delivery mechanism (no SendGrid/Twilio/SES integration found anywhere) - it cannot currently notify anyone of anything.

# 6. Business Scenario Coverage

| Scenario | Status | Evidence |
| --- | --- | --- |
| Manufacturing | Missing | Manufacturing module is an empty scaffold (DbContext + health endpoint only). |
| Trading | Partial | Buy (Procurement) -> sell (Sales) works end to end; no landed cost, no multi-currency. |
| Wholesale | Partial | Bulk orders/invoices/dispatch exist; no price-list or quantity-break pricing. |
| Distribution | Partial | Warehouse + Goods Receipt + Dispatch exist; no multi-echelon or route planning. |
| Retail | Missing | No POS, no barcode scanning, no retail checkout flow. |
| D2C | Missing | No storefront, cart, checkout, or payment-gateway integration. |
| Import | Partial | Purchase Order + Supplier exist; no customs/duty/landed-cost tracking. |
| Export | Missing | No export documentation or multi-currency invoicing. |
| Multi Company | Partial | Company is the tenant root with real isolation; no consolidated cross-company reporting. |
| Multi Branch | Missing | Branch entity + EF config exist; zero repository/application/API/frontend code. |
| Multi Warehouse | Supported | Warehouse + Zone CQRS is real, tenant-scoped, and Goods Receipt posts to the right one. |
| Multiple Suppliers | Supported | Full Supplier CRUD; Purchase Orders are per-supplier. |
| Multiple Customers | Supported | Full Customer CRUD; Orders/Invoices/Dispatch are per-customer. |
| Multiple Price Lists | Missing | No pricing engine anywhere - every line uses a flat manually-entered unit price. |
| Raw Material -> Multiple SKUs | Missing | Requires Manufacturing/BOM, which does not exist. |
| Alternative BOM | Missing | No BOM of any kind exists. |
| Batch | Missing | No batch/lot field or tracking on Product or the stock ledger. |
| Serial | Missing | No serial-number tracking anywhere. |
| Returns | Missing | No sales-return or purchase-return handling in any module. |
| Warranty | Missing | No warranty tracking or claims of any kind. |
| Service | Missing | No service-order or field-service capability. |
| Production | Missing | Manufacturing is scaffold-only. |
| MRP | Missing | No MRP code exists. |
| Planning | Missing | No demand or production planning module. |
| Approval Workflow | Partial | Only a single-step Purchase Order Approve() with a maker-checker check; no generic multi-level engine. |
| Barcode | Missing | No barcode generation or scanning code found anywhere. |
| QR | Missing | No QR code generation or scanning code found anywhere. |
| GST | Missing | No tax engine; explicitly blocked on a jurisdiction decision per the roadmap. |
| Finance | Partial | Chart of Accounts, Journal Entries, and a charge-only AR ledger exist; no AP, bank reconciliation, multi-currency, or budgeting. |
| HR | Missing | HRMS module is an empty scaffold. |
| CRM | Missing | CRM module is an empty scaffold. |
| AI | Missing | Zero AI/ML/LLM code found anywhere in the repository. |

# 7. Benchmark vs. SAP / Oracle ERP / Dynamics 365 / NetSuite / Odoo / ERPNext

Competitive Score % is a directional, code-evidence-based estimate of FusionOS’s functional depth relative to a mature baseline across these six products - it is not a licensed benchmark or a scored evaluation against any of their actual instances, and should be read as "how much of this capability area exists in FusionOS today", not a claim about the other products’ own completeness.

| Capability Area | Status | Competitive Score |
| --- | --- | --- |
| Core multi-tenant platform + RBAC | Partial | ~55% |
| Financial Management (GL/AP/AR/Tax/Multi-currency) | Partial | ~15% |
| Procurement (P2P, RFQ, contracts, 3-way match) | Partial | ~30% |
| Inventory & Warehouse (WMS, costing, batch/serial) | Partial | ~25% |
| Sales / Order-to-Cash | Partial | ~30% |
| Manufacturing / MRP / BOM | Missing | 0% |
| HRMS / Payroll | Missing | 0% |
| CRM | Missing | 0% |
| Business Intelligence / Reporting / Dashboards | Missing | 0% |
| Workflow / Approval Engine | Missing | <5% |
| Mobile Apps | Missing | 0% |
| AI / Automation | Missing | 0% |
| Integration / API ecosystem | Missing | ~10% |
| Localization / Tax Compliance (GST/VAT) | Missing | 0% |

# 8. Project Statistics

| Metric | Value | Basis |
| --- | --- | --- |
| Backend Completion | ~35% | Real CQRS depth in 6 of 15 module folders; 9 are empty scaffolds; 2 (Mobile, SAP Migration) do not exist as folders at all. |
| Frontend Completion | ~25% | List/Create/Deactivate wired for the 6 real modules + RBAC/Audit/Register; Update/GetById screens are missing for every entity that has a backend Update command. |
| Database Completion | 0% verified / ~35% designed-only | EF entities and configurations exist for the 6 real modules, but zero migrations have ever been generated - no schema exists on any real database. |
| API Completion | ~35% | Real endpoints across 6 modules + RBAC/Audit; several (Branches, Departments, Settings, Search, Reports) have none at all. |
| Testing | ~12% | ~31% of the pre-session handler set had tests; the H2-J follow-up pass added ~60 new handlers with zero coverage, pulling the true current ratio down; 0% of query handlers overall; frontend has 4 unit test files. |
| Documentation | ~55% | README.md and docs/REMEDIATION_ROADMAP.md are unusually accurate and self-critical; README is own "Next steps" section is stale versus work already shipped this session. |
| Security | ~50% | Real authenticated-by-default policy, rate limiting, CORS allow-list, secret fail-fast, and permission enforcement confirmed in code; no penetration testing, no CAPTCHA, and a live exception-mapping bug (500 instead of 409/404). |
| Performance | ~30% | OpenTelemetry/Serilog/Prometheus genuinely wired, but traces terminate at a debug exporter with no real backend; never load-tested; no caching layer. |
| AI | 0% | No AI/ML/LLM code exists anywhere in the repository. |
| Integration | ~20% | Of roughly 14 domain events raised across the codebase, only 3 have a real consumer (GoodsReceiptLineReceived x2, DispatchLineDispatched, InvoiceIssued); Integration Hub module itself is an empty scaffold. |
| Overall Completion | ~21% | Simple average across all 33 audited module rows below - not weighted by business value. |
| Production Readiness | 0% verified | No migration has ever been generated or applied and the backend has never been compiled in this environment - nothing has been proven to run end to end. |
| Enterprise Readiness | ~10% | Missing Settings, Reports, Dashboard, a real workflow engine, real notification delivery, multi-currency, a tax engine, AP, WMS depth, inventory costing, idempotency keys, and all of Phase F. |

# 9. Missing Components (Prioritized)

| Feature | Priority | Est. Effort | Dependencies | Business Impact | Sprint |
| --- | --- | --- | --- | --- | --- |
| Generate & apply real EF Core migrations | Critical | 2-3 days | None - needs a machine with real NuGet access | Nothing can run without this | Sprint 1 |
| Fix exception-handler status-code mapping (500->409/404) | Critical | 0.5 day | None | PO self-approval fix and every not-found lookup currently return the wrong HTTP status | Sprint 1 |
| CI: migrate the test database before running tests | Critical | 1 day | EF migrations | The one real integration-test suite likely fails even on GitHub-hosted runners today | Sprint 1 |
| Tests for the ~60 handlers added this session (RBAC, Audit, GetById/Update/Deactivate x7) | High | 1.5-2 weeks | EF migrations (for integration tests) | Zero coverage on everything shipped in the H2-J pass | Sprint 2 |
| Frontend Update/Edit forms for Company/Product/Warehouse/Zone/Supplier/Account/Customer | High | 1 week | None | Seven backend Update commands are currently unreachable from the UI | Sprint 2 |
| Idempotency keys on Create commands | High | 2-3 days | None | Double-submit currently creates duplicate Goods Receipts / Purchase Orders | Sprint 2 |
| Sales cross-aggregate quantity validation (Invoice/Dispatch vs Sales Order) | High | 2-3 days | None | An order can be invoiced or dispatched for unlimited quantity today | Sprint 2 |
| Wire or retire ~11 orphaned domain events | Medium | 3-5 days | None | Dead plumbing that looks functional but silently does nothing | Sprint 3 |
| AR payments/receipts (real outstanding balance) | Medium | 3-5 days | None | Customer balance today only ever increases, never reflects a payment | Sprint 3 |
| Settings module | Medium | 1 week | None | Zero code exists; every "configurable" claim in the blueprint is currently hardcoded | Sprint 3 |
| Unified/global search | Medium | 1-2 weeks | None | Only 5 of 19 list endpoints have any search at all | Sprint 4 |
| Inventory costing (FIFO/weighted-average/standard) | Medium | 3-4 weeks | Business decision on method | Stock has quantity but no defensible valuation | Sprint 4+ |
| Real notification delivery (email/SMS/push) | Medium | 1-2 weeks | Provider decision (SendGrid/Twilio/SES) | Notification entity is persisted but unreachable and never sent anywhere | Sprint 4+ |
| Reports module (CSV/PDF export minimum) | Medium | 1-2 weeks | None | No way to get data out of the system except direct DB access | Sprint 4+ |
| Generic workflow/approval engine | Low-Medium | 2-3 weeks | None | Every module needing multi-step approval reinvents a one-off Approve() method | Sprint 5+ |
| Finance depth: AP, bank reconciliation, multi-currency, budgeting, fixed assets, cost centers | Medium | 6-8 weeks | Tax jurisdiction decision | Finance cannot run a real close cycle today | Sprint 5+ |
| Manufacturing/BOM/MRP | Low (deferred) | Months | Explicit business greenlight (Phase F) | Out of scope by your own earlier decision | Not scheduled |
| CRM/HRMS/Quality/Maintenance/AI/Marketplace/Integration Hub/Mobile/SAP Migration | Low (deferred) | Months each | Explicit business greenlight (Phase F) | Out of scope by your own earlier decision | Not scheduled |

# 10. Top 100 Missing Features (Priority Order)

- Generate real EF Core migrations for all 15 module DbContexts (nothing has ever run against a schema)

- Apply those migrations automatically in CI before backend tests execute

- Run a real dotnet build/dotnet test pass end to end at least once (never done in this project's history)

- Map InvalidOperationException to HTTP 409 in the shared exception handler

- Map KeyNotFoundException to HTTP 404 in the shared exception handler

- Add idempotency keys to CreateGoodsReceiptCommand

- Add idempotency keys to CreatePurchaseOrderCommand

- Add idempotency keys to CreateSalesOrderCommand

- Add idempotency keys to CreateInvoiceCommand

- Run a real backup/restore drill and record actual RPO/RTO numbers

- Add a coverage gate to CI (fail the build if coverage drops)

- Add dependency/SAST scanning to CI (CodeQL or equivalent, beyond passive Dependabot)

- Give the OpenTelemetry Collector a real trace backend (traces currently dead-end at a debug exporter)

- Add tests for CreateRoleCommandHandler / SetRolePermissionsCommandHandler

- Add tests for AssignUserRoleCommandHandler

- Add tests for ListAuditLogEntriesQueryHandler

- Add tests for the RegisterUserCommandHandler stop-auto-Owner branch logic

- Add tests for GetCompanyByIdQuery / UpdateCompanyCommand / DeactivateCompanyCommand

- Add tests for GetProductByIdQuery / UpdateProductCommand / DeactivateProductCommand

- Add tests for GetWarehouseByIdQuery / UpdateWarehouseCommand / DeactivateWarehouseCommand

- Add tests for GetZoneByIdQuery / UpdateZoneCommand / DeactivateZoneCommand

- Add tests for GetSupplierByIdQuery / UpdateSupplierCommand / DeactivateSupplierCommand

- Add tests for GetAccountByIdQuery / UpdateAccountCommand / DeactivateAccountCommand

- Add tests for GetCustomerByIdQuery / UpdateCustomerCommand / DeactivateCustomerCommand

- Add tests for every one of the 29 query handlers (0% covered today)

- Add a Goods Receipt test suite (currently zero test files for this entity)

- Build a frontend Edit/Update form for Company

- Build a frontend Edit/Update form for Product

- Build a frontend Edit/Update form for Warehouse

- Build a frontend Edit/Update form for Zone

- Build a frontend Edit/Update form for Supplier

- Build a frontend Edit/Update form for Account

- Build a frontend Edit/Update form for Customer

- Wire GetById into a detail/read view for at least one of the 7 new entities (currently zero callers)

- Wire or retire the orphaned CompanyCreated domain event

- Wire or retire the orphaned WarehouseCreated domain event

- Wire or retire the orphaned ZoneCreated domain event

- Wire or retire the orphaned SupplierCreated domain event

- Wire or retire the orphaned CustomerCreated domain event

- Wire or retire the orphaned AccountCreated domain event

- Wire or retire the orphaned SalesOrderCreated domain event

- Wire or retire the orphaned SalesOrderConfirmed domain event

- Wire or retire the orphaned InvoiceCreated domain event

- Wire or retire the orphaned JournalEntryCreated domain event

- Wire or retire the orphaned JournalEntryPosted domain event

- Wire or retire the orphaned PurchaseOrderCreated domain event

- Wire or retire the orphaned PurchaseOrderApproved domain event

- Build real before/after diff capture for the audit log (ChangesJson is hardcoded null today)

- Build the Branches module end to end (entity exists; nothing else does)

- Build the Departments module end to end (entity exists; nothing else does)

- Add user self-service profile editing (name/email/password change)

- Add multi-factor authentication

- Add a password-reset / forgot-password flow

- Add role cloning / bulk permission templates to the RBAC admin UI

- Add cross-aggregate quantity validation: Invoice lines vs Sales Order ordered quantity

- Add cross-aggregate quantity validation: Dispatch lines vs Sales Order ordered quantity

- Track cumulative already-invoiced quantity per Sales Order line

- Track cumulative already-dispatched quantity per Sales Order line

- Build Sales returns / credit notes

- Build a pricing and discount engine (multiple price lists, quantity breaks)

- Build Sales quotations (pre-Sales-Order stage)

- Build sales commission tracking

- Build backorder handling

- Build an Inventory costing layer (FIFO, weighted-average, or standard - pending your decision)

- Add batch/lot tracking to Product and the stock ledger

- Add serial-number tracking

- Add multi-UOM conversion support

- Build a Warehouse picking workflow

- Build a Warehouse packing workflow

- Build putaway logic

- Add bin-level location tracking

- Build cycle counting

- Build an RFQ (Request for Quotation) workflow in Procurement

- Build supplier scorecards / performance tracking

- Build contract management for Procurement

- Build three-way match (PO / Goods Receipt / Invoice)

- Replace the single maker-checker check with a real multi-level Purchase Order approval matrix

- Build Accounts Payable in Finance (does not exist at all today)

- Build bank reconciliation

- Add multi-currency support across Sales/Procurement/Finance

- Build budgeting

- Build fixed-asset management

- Build cost centers

- Add AR payment/receipt recording (balance today only ever increases)

- Build a frontend page for the AR balance/ledger (does not exist at all)

- Build a GST/VAT tax engine (pending jurisdiction decision)

- Build financial statement generation (P&L, balance sheet)

- Build the Settings module (zero code exists today)

- Build unified/global cross-entity search (only 5 of 19 list endpoints have any search)

- Add server-side search to Roles/Users/Audit Log/Companies list endpoints

- Build a Reports module with CSV/PDF export

- Build a Dashboard with real KPI widgets

- Build a generic, reusable workflow/approval engine

- Wire real notification delivery (email/SMS/push) to the existing dormant Notification entity

- Integrate a notification provider (SendGrid, Twilio, or SES - pending your decision)

- Build an Analytics module

- Add CAPTCHA/bot protection to the public Login and Register endpoints

- Add data-export / GDPR-compliance tooling

- Add multi-language / i18n support to the frontend

- Add barcode generation and scanning

- Add QR code generation and scanning

- Add document management / file attachments to core entities

- Build the Manufacturing module (BOM, routing, work orders, scheduling) - deferred, needs your greenlight

- Build single-level and alternative Bills of Materials - deferred, needs your greenlight

- Build MRP (Material Requirements Planning) - deferred, needs your greenlight

- Build CRM (leads, opportunities, pipeline) - deferred, needs your greenlight

- Build HRMS (employee records, payroll, leave) - deferred, needs your greenlight

- Build Quality management (inspections, QC) - deferred, needs your greenlight

- Build Maintenance management (asset/equipment upkeep) - deferred, needs your greenlight

- Build Warranty and Service/field-service management - not yet scoped into any phase

- Build SAP migration tooling (IDoc/RFC connectors, data mapping) - deferred, needs your greenlight

- Build native Mobile apps - no folder exists in the repo at all, deferred, needs your greenlight

# 11. Critical Blockers

## Architecture Issues

- No module has ever been proven to run - there is no compiled build or applied schema anywhere in this project’s history.

- Documentation drift: README.md’s own "Next steps" section still lists RBAC administration as future work despite it having shipped this session; it disagrees with docs/REMEDIATION_ROADMAP.md, which is current.

## Security Risks

- InvalidOperationException/KeyNotFoundException fall through to a generic HTTP 500 instead of 409/404, leaking less information than intended but also breaking client error-handling expectations.

- No CAPTCHA or bot-throttling beyond generic rate limiting on the public Login/Register endpoints.

- No penetration testing or dependency-vulnerability scanning has ever been run against this codebase.

## Performance Risks

- Zero load testing has ever been performed - every performance claim is based on code presence (OpenTelemetry wired), not measured behavior.

- No caching layer anywhere in the stack.

- OpenTelemetry traces currently terminate at a debug exporter with no real backend - the observability pipeline cannot actually be used to diagnose a real incident yet.

## Database Risks

- Zero EF Core migrations exist for any of the 15 modules - the single largest risk in the project. No schema has ever been created, so no data-integrity constraint, foreign key, or index has ever been verified against a real Postgres instance.

- No costing/valuation layer on Inventory - stock quantity exists with no defensible cost basis, which is a real risk if this were used for actual financial reporting today.

## Technical Debt

- Roughly 60 command/query handlers added in the most recent session have zero test coverage.

- Seven backend Update commands (Company/Product/Warehouse/Zone/Supplier/Account/Customer) have no frontend caller at all - dead code from the UI’s perspective until an edit form is built.

- Stale doc-comments inside several new command files claim their permission codes are "not yet in PermissionCatalog.cs" when they already are - harmless but indicates the code was written faster than it was proofread.

## Missing Integrations

- No notification provider (SendGrid/Twilio/SES) is integrated - the Notification entity is fully dormant.

- Integration Hub module is an empty scaffold; no external system (SAP, e-commerce, payment gateway, shipping carrier) has any connector.

- Roughly 11 of 14 domain events raised across the codebase have no consumer at all.

## Missing Business Logic

- Sales Invoices and Dispatches can be created for any quantity regardless of what was actually ordered - no cross-aggregate validation against the Sales Order exists.

- Accounts Receivable balance only ever increases (charge-only) - there is no way to record a customer payment, so it will never match reality.

- No inventory costing method has been chosen or implemented - blocks any real cost-of-goods-sold reporting.

## Compile Risks

- This entire codebase has never been compiled in its own development history due to a sandboxed environment with no NuGet network access - the very first real dotnet build on a real machine is likely to surface genuine compiler errors that no amount of static review can catch.

## Runtime Risks

- Because no migration has ever been applied, the very first real run against a live database is untested territory for 100% of the codebase - treat the first successful boot as a milestone, not an assumption.

# 12. Closing Note

This report intentionally does not round up. Every module with real code still has open gaps large enough to matter (missing tests, missing frontend forms, missing cross-aggregate validation), and 12 of the 33 audited areas have effectively zero implementation. The single highest-leverage next step, ahead of any new feature, is generating and applying real EF Core migrations on a machine with working NuGet access - until that happens, every percentage in this document describes source code that has never been proven to actually run.