FUSIONOS

# Sprint Audit & Autonomous Completion Report

Adversarial enterprise-grade audit — verified by reading actual code, not comments or TODOs

Prepared for: Saransh Gulati  ·  Date: July 14, 2026  ·  Benchmark: SAP, Oracle ERP, Microsoft Dynamics 365, Odoo, ERPNext, NetSuite, Infor

# Verification Methodology

This audit was produced by five independent research passes over the actual repository (Glob/Grep/Read of every backend and frontend file touched), followed by direct re-verification of the two highest-stakes claims. All findings below are classified by how they were verified:

- Verified by direct code reading (this session) — the large majority of this report. Every completion percentage, bug, and gap cites specific file paths.

- Verified by static analysis only — no compiler is available in this sandbox (no dotnet/docker binaries), so C# code was checked for structural correctness (brace/paren balance, presence/absence of specific APIs) but never actually compiled or run.

- Not verified due to environment limitations — anything requiring dotnet build/test, Docker, or a running Postgres instance (e.g. whether the app actually boots, whether the flagged AuthEndpointTests failure actually reproduces in a live CI run) could not be executed here. Treat these as high-confidence predictions based on code inspection, not confirmed test results.

# Executive Summary

The honest bottom line: FusionOS has a real, working, well-architected core (Clean Architecture, CQRS/MediatR, transactional outbox → Kafka → idempotent consumers, JWT auth, tenant isolation, OpenTelemetry) — but it covers a narrow MVP slice of 6 of the 26 scoped module/capability areas, and even those 6 are create-and-list-only with no costing, no approval controls, and no real update/delete lifecycle. Two launch-blocking defects exist independent of feature completeness: zero EF Core migrations exist anywhere in the repo (a fresh deployment cannot create its database schema), and a confirmed authentication bootstrap deadlock means a brand-new deployment can never create its first company. Overall completion against the full 26-area scope is approximately 15%; production readiness is approximately 8%.

| Overall Completion | ~15% |
| --- | --- |
| Production Readiness | ~8% |
| Modules with real business logic | 6 of 26 (23%) |
| Modules scaffold-only or missing | 20 of 26 (77%) |
| Launch-blocking defects found | 2 (no migrations; auth bootstrap deadlock) |
| Critical security/RBAC gaps found | 5 |

# Module Scorecard

Every module was classified using the checklist required for “COMPLETE” status: database, backend, API, validation, authorization, frontend, tests, cross-module wiring, and production readiness. None of the 26 areas satisfy all eight criteria today.

| Module | Completion % | Prod Ready | Missing Features | Bugs / Findings | Priority |
| --- | --- | --- | --- | --- | --- |
| Core (Company mgmt) | 40% | No | Update/Deactivate company; tenant/platform-admin role; CompanyCreated has zero consumers | GetById hardcoded 404 (broken Location header); no company-scoped admin controls | Critical |
| Inventory | 30% | No | Batch/serial tracking; FIFO/weighted-avg/standard costing; multi-UOM; reorder point; ABC class; Update/Delete Product | Dead GetById; UnitCost captured but never consumed by any costing logic | High |
| Warehouse | 25% | No | Picking, packing, putaway, bin/location mgmt, cycle counting, returns/RMA — i.e. no real WMS beyond receiving | Dead GetById x2 (Warehouse, Zone); no idempotency on Goods Receipt create (double-post risk) | High |
| Procurement | 30% | No | RFQ, supplier scorecards, contract mgmt, three-way match, real multi-level approval workflow | PO self-approval possible (no segregation of duties); SupplierRepository.GetByIdAsync unscoped by tenant; dead GetById | High |
| Sales | 30% | No | Returns/credit notes, pricing/discount engine, quotation flow, commission tracking, tax/GST, backorder handling, order-fulfillment status | Dead GetById; no cross-validation of Invoice/Dispatch vs SalesOrder qty (double-invoice/over-dispatch possible); missing decimal-precision config on InvoiceLine/DispatchLine | High |
| Finance | 30% | No | Accounts Payable, bank reconciliation, GST/tax filing, financial statements (P&L/BS/CF), multi-currency, budgeting, fixed assets, cost centers, period close | AR is charge-only — no collections/payments, so “balance” is lifetime-invoiced total, not real outstanding AR; no JE void/reversal | Critical |
| Manufacturing | 0% | No | Everything — BOM, routing, work orders, MRP, machine scheduling (scaffold only, no entities) | None (nothing to break) | Medium (Phase F) |
| CRM | 0% | No | Everything — leads, opportunities, pipeline (scaffold only) | None | Medium (Phase F) |
| HRMS | 0% | No | Everything — employees, payroll, attendance, leave (scaffold only) | None | Medium (Phase F) |
| Quality | 0% | No | Everything — inspections, non-conformance, CAPA (scaffold only) | None | Low (Phase F) |
| Maintenance | 0% | No | Everything — asset maintenance, PM schedules, work orders (scaffold only) | None | Low (Phase F) |
| Business Intelligence | 0% | No | Everything — dashboards, report builder, data warehouse (scaffold only) | None | Medium (Phase F) |
| AI Platform | 0% | No | Everything beyond planning docs — no ML/LLM integration, no OCR, no forecasting | None | Low (Phase F) |
| Marketplace | 0% | No | Everything — storefront, multi-vendor, plugin/theme system (scaffold only) | None | Low (Phase F) |
| Integration Hub | 0% | No | Everything — connectors, EDI, webhook framework (scaffold only) | None | Medium (Phase F) |
| Mobile | 0% | No | Everything — no app, no PWA config, not even a scaffold directory exists | None | Low (Phase F) |
| Reports | 0% | No | Everything — no report engine/export anywhere in the codebase | None | High |
| Workflow (generic engine) | 0% | No | Generic configurable approval/workflow engine — only hardcoded per-entity status enums exist (e.g. PO Draft→Approved) | None (design gap, not a bug) | High |
| Notifications | 5% | No | Real send capability entirely (no email/SMS/push provider); controller; frontend UI | Notification.Create() is never called anywhere — dead code, inert table | Medium |
| Search | 15% | No | Unified/platform-wide search — only 5 of ~20+ entities have ILIKE search on 2 columns each; no ranking/relevance | None beyond narrow scope | Medium |
| Authentication | 75% | No | Frontend registration/sign-up page; documented seed/bootstrap mechanism | CRITICAL: first-company bootstrap deadlock (no way to create the very first tenant); hardcoded fallback JWT signing key if config left empty; login/logout not audited | Critical |
| RBAC | 20% | No | Role/permission administration entirely — no create-role, assign-permission, or assign-user-to-role capability anywhere | Every registered user is auto-granted the “Owner” role with ALL permissions (no least-privilege); reads/queries are never permission-gated, only commands | Critical |
| Audit | 40% | No | Read-side entirely — no query/controller/frontend to ever view the audit trail; before/after diff capture | ChangesJson is hardcoded null (no field-level diff ever captured); login/logout events are not audited | High |
| Settings | 0% | No | Everything — zero code exists at any layer | None | Medium |
| Migration (SAP/legacy) | 0% | No | Everything beyond a planning document (docs/blueprint/11_SAP_MIGRATION.md) | None | Low (Phase F) |
| Analytics | 0% | No | Everything — folds into Business Intelligence, nothing exists | None | Medium |

# PRD / Blueprint Comparison

Compared against all 13 documents in docs/blueprint/. Overall PRD completion: ~15% (weighted toward the module roadmap, which is the largest single document by implied scope).

| Blueprint Document | Status | Basis |
| --- | --- | --- |
| 00 Master Context / Vision | Partially Implemented | Vision + module map documented; only 6 of ~20 named modules have real logic. |
| 01 Project Rules | Implemented | Clean Architecture layering, CQRS/MediatR, module boundaries are followed consistently (verified by ModuleBoundaryTests.cs). |
| 02 Tech Stack | Implemented | .NET 8, EF Core/Postgres, Kafka, React 19/Vite/Tailwind, Vitest/Playwright all present as specified. |
| 03 System Architecture | Partially Implemented | Modular monolith + outbox/Kafka pattern is real and working; no migrations means the architecture has never been materialized into a deployable schema. |
| 04 Database Guidelines | Partially Implemented | EF configs follow the numeric(19,4)/Xmin conventions correctly for the 6 real modules; zero migrations exist anywhere. |
| 05 Module Roadmap | Partially Implemented | Roadmap's own phase labels are honest — Phase 0-2 modules are real (narrow), Phase 3+ (Manufacturing etc.) is scaffold-only as documented. |
| 06 UI/UX Design System | Partially Implemented | Shared DataTable/CrudListPage/EntityCombobox components, accessibility pass, and responsive layout are real; only 6 modules have pages using them. |
| 07 Security | Partially Implemented | JWT/rate-limiting/tenant-isolation/audit-log are real; RBAC administration and read-gating are missing; bootstrap deadlock is a launch blocker. |
| 08 API Standards | Partially Implemented | Versioned routes, pagination, RFC 7807 problem details are consistently real; GetById stubs and missing Update/Delete break the standard's own CRUD contract. |
| 09 Coding Standards | Implemented | Consistent naming/layering observed across all 6 real modules and the 9 scaffold modules alike. |
| 10 Competitor Benchmark | Not Applicable (planning doc) | Benchmark document itself; not a feature to implement. |
| 11 SAP Migration | Missing | Zero migration tooling code exists — planning doc only. |
| 12 AI Platform | Missing | Zero AI/ML/LLM integration code exists — planning doc only. |

# Enterprise Gap Analysis

Every one of the following, explicitly requested for comparison against SAP/Oracle/Dynamics/Odoo/NetSuite/ERPNext-class systems, was checked by repository-wide grep and confirmed absent (not merely unimplemented in one module — absent everywhere):

- Batch tracking — MISSING (zero code, repo-wide grep)

- Serial number tracking — MISSING

- FIFO costing — MISSING (UnitCost is captured on ledger entries but never consumed by any costing logic)

- Weighted Average costing — MISSING

- Standard costing — MISSING

- MRP (Material Requirements Planning) — MISSING (Manufacturing module is scaffold-only)

- BOM (Bill of Materials) + versioning — MISSING

- Routing — MISSING

- Machine Scheduling — MISSING

- Warehouse Picking — MISSING

- Warehouse Packing — MISSING

- Putaway rules / bin-level location management — MISSING

- Cycle counting — MISSING

- Returns / RMA (both Warehouse inbound and Sales customer returns) — MISSING

- GST / VAT / tax engine — MISSING (no tax field on any Sales/Finance line entity)

- Bank Reconciliation — MISSING

- Accounts Payable / vendor bills — MISSING (Finance only has AR; three-way match is architecturally impossible without this)

- Financial statements (P&L, Balance Sheet, Cash Flow, Trial Balance) — MISSING

- Multi-currency — MISSING (single ISO currency code per tenant, no FX conversion)

- Approval Matrix / multi-level approval — MISSING (only single-step hardcoded Approve() exists; PO self-approval is currently possible)

- Workflow Builder / generic workflow engine — MISSING

- Marketplace — MISSING (scaffold only)

- AI (forecasting, copilot, OCR) — MISSING (planning docs only)

- SAP Migration tooling — MISSING (planning doc only)

- OCR — MISSING

- Demand Forecasting — MISSING

- RFQ (Request for Quotation) — MISSING

- Supplier scorecards / ratings — MISSING

- Contract management — MISSING

- Three-way matching (PO / Goods Receipt / Vendor Invoice) — MISSING (2 of 3 legs don’t exist)

- Sales returns / credit notes — MISSING

- Pricing rules / discount engine — MISSING

- Commission tracking — MISSING

- Multi-UOM conversion — MISSING

- Reorder point / safety stock — MISSING

- ABC classification — MISSING

- Budgeting — MISSING

- Fixed asset management — MISSING

- Cost centers — MISSING

- Period close process — MISSING

# Security Score & Performance Score

| Category | Score | Justification |
| --- | --- | --- |
| Testing | 2/10 | ~31% of handlers tested, 0% of queries; the integration-test suite likely fails in CI (no schema migration applied). |
| CI/CD | 5/10 | Real build+test+lint+E2E+Docker pipeline with correct Playwright setup, but no migration step, no coverage gate, no SAST/dependency scan; CD stops at “image published,” no deploy step. |
| Security (OWASP-style) | 5/10 | Strong JWT/rate-limiting/tenant-isolation/audit-log/no-raw-SQL/no-XSS foundation; undercut by RBAC gating writes only (all reads ungated), the bootstrap deadlock, and a hardcoded dev signing-key fallback. |
| Observability | 7/10 | OTel traces+metrics and Loki logging are genuinely wired into Program.cs, not stubs. Trace exporter still points at a debug sink rather than a real backend (Tempo/Jaeger). |
| Performance | 4/10 | Pagination and indexing are done properly across all 6 real modules; Redis is provisioned in docker-compose but has zero code paths using it; no cache layer anywhere; connection pool untuned. |

## Critical security findings (detail)

- Auth bootstrap deadlock (Critical) — CompaniesController has no [AllowAnonymous]; the global FallbackPolicy requires authentication on every endpoint; RegisterUserCommandHandler requires a pre-existing CompanyId. No seed script or CLI bootstrap exists. A brand-new deployment can never create its first company.

- Hardcoded JWT signing-key fallback (Critical) — Program.cs silently falls back to a well-known literal string if Jwt:SigningKey is left empty (which it is by default outside Development-specific fail-fast checks in some paths). Anyone who reads the source can forge valid tokens for any tenant.

- RBAC gates writes only, never reads (Critical) — 0 of 17 query handlers implement IRequirePermission; any authenticated user in a tenant can read all data regardless of role. Compounded by every registered user auto-receiving the all-permissions “Owner” role.

- Unrestricted cross-tenant company enumeration (High) — GET /api/v1/core/companies has no permission gate and no tenant filter; any authenticated user from any company can page through every company on the platform.

- No segregation of duties on Purchase Order approval (High) — nothing prevents a user from approving their own PO.

- SupplierRepository.GetByIdAsync has no tenant/company filter (Medium, currently unused so latent rather than active) — would be a cross-tenant leak the moment a GetById endpoint is wired up.

# Production Readiness

| Metric | Score | Basis |
| --- | --- | --- |
| Overall Completion | ~15% | Weighted average across all 26 scoped module/capability areas; 6 have a real (narrow) implementation, 20 are scaffold-only or missing. |
| Backend Completion | ~30% | 6/15 backend module solutions have real domain+application logic; the other 9 are marker-only DI registrations. |
| Frontend Completion | ~25% | 6 modules have list+create pages; no Update/Delete UI anywhere, no RBAC admin, no notifications UI, no reports UI. |
| Database Completion | ~15% | EF models exist for 6 modules, but zero EF Core migrations exist anywhere in the repo — a fresh clone cannot create a working schema. |
| API Completion | ~28% | Create/List endpoints are solid for 6 modules; GetById is a hardcoded stub on at least 6 controllers; no Update/Delete on any entity. |
| Documentation Completion | ~65% | 13-document blueprint + README are extensive and largely honest, but several domain-layer doc-comments are stale/misleading (claim things aren’t wired when they are, or vice versa). |
| Testing Completion | ~15% | ~31% of implemented command/query handlers have any test; 0% of queries; the one real cross-module integration test suite likely fails in CI (no migrations applied). |
| Security Completion | ~45% | Solid JWT/rate-limiting/audit-log/no-raw-SQL/tenant-isolation foundation, undercut by RBAC gating writes only, the bootstrap deadlock, and a hardcoded key fallback. |
| Enterprise Readiness | ~10% | Nearly every differentiating ERP capability vs SAP/Oracle/D365/NetSuite/Odoo (costing methods, MRP/BOM, approval matrix, GST, bank rec, financial statements, multi-currency) is absent. |
| Production Readiness | ~8% | Two launch-blocking gaps alone (no migrations, auth bootstrap deadlock) mean this cannot be deployed and used today, independent of any feature-completeness concerns. |

# Remaining Work — Prioritized Backlog

## Critical (launch-blocking)

| Task | Estimate | Risk | Dependencies / Notes |
| --- | --- | --- | --- |
| Generate + commit real EF Core migrations for all 6 implemented modules; add a documented apply-migrations step | 2-3 days | High if skipped | Requires a machine with the .NET SDK (unavailable in this sandbox). Nothing deploys without this. |
| Fix auth bootstrap deadlock — guarded one-time “create first company + owner” path | 1-2 days | High if skipped | Mirrors the existing first-user-registration pattern; no business decision needed. |
| Remove hardcoded JWT signing-key fallback; fail-fast in all environments unless explicitly opted into dev mode | 2 hours | Medium | Pure code fix, no data-loss risk. |
| Gate RBAC on reads (queries), not just writes (commands); stop auto-granting every user the all-permissions Owner role | 3-5 days | High | Needs a companion role-admin API (see High priority) to be usable in practice. |
| Fix unrestricted GET /companies enumeration (no permission gate, cross-tenant company listing) | 1 day | High | Pairs directly with the RBAC read-gating fix above. |

## High Priority

| Task | Estimate | Risk | Dependencies / Notes |
| --- | --- | --- | --- |
| Build RBAC administration: create role, assign permission, assign user-to-role (API + UI) | 1 week | Medium | Unlocks the read-gating fix above; currently no way to have a non-Owner user at all. |
| Add Update/Delete endpoints for Product, Warehouse, Zone, Supplier, Customer, Company (all currently create+list only) | 3-4 days | Low | Domain-level Deactivate() methods already exist as dead code — just need commands/endpoints. |
| Fix dead GetById stubs (6+ controllers) and the broken CreatedAtAction Location headers they cause | 1 day | Low | Mechanical, repo-wide copy-pasted pattern; easy batch fix. |
| Add idempotency keys to create-commands (Goods Receipt, Purchase Order, etc.) to prevent double-submit duplication | 2-3 days | Medium | No data-loss risk; purely additive guard. |
| Build AR collections/payments (cash receipt against invoice) so customer balance reflects real outstanding AR, not lifetime-invoiced total | 3-5 days | Medium | Currently AR can only increase — a real functional gap for any live use. |
| Wire or retire orphaned domain events (SalesOrderConfirmed, DispatchLineDispatched, CompanyCreated, WarehouseCreated, ZoneCreated) | 3-5 days | Low | Plumbing already exists (outbox/Kafka); just needs consumers, or remove dead event-publishing code. |
| Add cross-aggregate validation: Invoice/Dispatch quantities against parent SalesOrder’s remaining quantity | 2-3 days | Medium | Prevents double-invoicing and over-dispatch, both possible today. |
| Ship a basic Reports module (parameterized list/export, even without a full BI layer) | 1-2 weeks | Low | Nothing exists today; even a minimal CSV/PDF export closes a real gap. |
| Build a generic Workflow/Approval engine (multi-level approval matrix) to replace single-step per-entity Approve() | 2-3 weeks | Medium | Currently PO self-approval is possible — no segregation of duties anywhere. |
| Raise automated test coverage: all command/query handlers, and every cross-module integration-event consumer (currently 0% tested) | 1-2 weeks | Medium | The event consumers are the most integration-fragile code in the repo and are entirely unverified. |
| Fix CI: apply EF migrations before backend tests run | 1 day | Low | Blocked on the Critical migrations task above. |
| Build audit-trail read side (query/controller/frontend) + real before/after diff capture | 3-5 days | Low | Write path already works; ChangesJson is hardcoded null today. |

## Medium Priority

| Task | Estimate | Risk | Dependencies / Notes |
| --- | --- | --- | --- |
| Batch/serial tracking + FIFO/weighted-average/standard costing in Inventory | 3-4 weeks | Medium | BLOCKED on a business decision: which costing method(s) to support by default. |
| Warehouse picking/packing/putaway/bin management/cycle counting (real WMS) | 4-6 weeks | Medium | Large scope; can be phased (picking+packing first). |
| Multi-currency + GST/tax engine + bank reconciliation + financial statements | 6-8 weeks | Medium | BLOCKED on a business decision: which tax jurisdiction(s)/accounting standards to target. |
| Real Notifications send capability (email/SMS/push) | 1-2 weeks | Low | BLOCKED on a business decision: which provider (SendGrid/Twilio/SES/etc.) and whether to provision a paid account. |
| Unified platform-wide search (Postgres full-text or a dedicated search engine) | 1-2 weeks | Low | Currently 5 of 20+ entities have narrow ILIKE search. |
| Frontend registration/sign-up page | 2-3 days | Low | Backend RegisterUser command already exists and works; only the UI is missing. |
| Settings module (company/user preference storage) | 1 week | Low | Zero code exists today at any layer. |

## Low Priority / Phase F (explicitly out of scope per prior decision)

| Task | Estimate | Risk | Dependencies / Notes |
| --- | --- | --- | --- |
| Manufacturing (BOM, routing, work orders, MRP, machine scheduling) | 8-12 weeks | Low (deferred) | Explicitly out of scope — Phase F, per your own prior scoping decision. |
| CRM, HRMS, Quality, Maintenance, Marketplace, Integration Hub, AI platform, SAP migration tooling, Mobile apps | Months, each | Low (deferred) | Same Phase F exclusion applies to all of these. |

# Blocked Items Requiring Human/Business Input

Per the audit brief’s own instruction: these cannot be auto-implemented because they require a business decision, would risk data loss if guessed wrong, or fall outside this execution environment.

Default inventory costing method

FIFO vs weighted-average vs standard costing changes financial reporting and requires an accounting decision, not a code guess.

Tax jurisdiction(s) to support

GST (India) vs VAT vs multi-country — determines the entire tax engine's design; guessing wrong means rebuilding it.

Notification provider selection

SendGrid/Twilio/SES/etc. — needs a business choice and likely a paid third-party account, which I cannot create on your behalf.

Whether to begin Phase F work (Manufacturing/CRM/HRMS/AI/SAP migration)

You explicitly excluded this from scope in an earlier session. Flagging here only because the audit brief asked for a complete enterprise gap list — not proposing to start it.

Production hosting/deployment target

Azure vs AWS vs on-prem, plus provisioning real infrastructure and credentials — outside what I can execute directly, and involves cost decisions that are yours to make.

# What Happens Next

Immediately following this report, I implemented the small set of Critical/High fixes that are pure code changes, require no business decision, and carry no data-loss risk — see the companion section in this session’s response for exactly which ones and how they were verified (static analysis only, since this sandbox has no dotnet/Docker binaries to compile or run against). The remaining Critical items — generating and applying real EF Core migrations, in particular — require a machine with the .NET SDK and cannot be completed inside this sandbox; they're the single highest-priority action for you to run locally before anything else in this backlog matters.